## Slide 1
Week 1
Python & HMS Setup
Week 2
Client + Pentaho + CSV
Week 3
Databricks Layers
3-Week
Workflow Plan
HealthCareX · End-to-End Data Pipeline
Python code + HMS database ready by end of Week 1
Client side (schema, data, views) completed by mid Week 2
Pentaho job → CSV → Databricks upload in Week 2
Bronze, Silver and Gold transformations in Week 3

## Slide 2
Flowchart
Phase 1
HMS Database
hms_db · MySQL
5 tables,using hms_populate.py
Phase 2
CSV Files
landing/incoming/
5 files extracted from python code
Phase 3
Staging MySQL
stg_ tables,through pentaho job,
6 audit columns
Phase 4
MySQL Views
vw_ views are created in mysql based on the requirements given
Phase 5
Pentaho PDI
reads views in pentaho job and
exports CSV
Databricks Vol.
/Volumes/
healthcare/raw/
Phase 7
Silver Layer
clean · cast
dedup · quarantine
Phase 8
Gold Layer
4 business tables
aggregated metrics
W3
Bronze Layer
all strings format no chaneg of data.

## Slide 3
My 3-Week Plan
Week 1
HMS Schema Design
Create hms_db with all 5 tables — patients, doctors, visits, treatments, claims. Set up all constraints: PKs, FKs, ENUMs, CHECK.
Data Population Script
Write hms_populate.py using Faker. Generate rows with the 6 real-world imperfections intentionally.
PDI Extraction
create pentaho job — export 5 CSVs to MySql workbench with table output.
Staging Load
load CSVs into stg_ tables in healthcarex_wkb with audit columns + batch_id.
Goal: All Python scripts working + 5 clean CSVs ready
Week 2
MySQL Views
Create 5 vv_ views in healthcarex_wkb — This is what Pentaho reads.
Pentaho PDI Job
Build 5 .ktr transformations + 1 .kjb job. Connect to MySQL views, export to workbench/output/ as CSVs.
Upload to Databricks
Transfer workbench/output/ CSVs into /Volumes/healthcare/raw/ on Databricks.
Bronze Layer
Ingest CSVs into Delta tables — all columns as STRING, no transforms.
Goal: Client side complete + Bronze loaded in Databricks
Week 3
Silver Layer
Apply all 9 cleaning rules — trim, dedup, type casting, quarantine bad rows.
Gold Layer
Build 4 business tables: doctor claims, patient costs, daily visits, insurer performance.
Orchestration
Set up pipeline_run_log, alerts, and 9-step DAG.
Q&A, Docs + Submission
Answer all questions, Documentation.
Goal: Full pipeline running + documentation submitted